# Meeting Mapping Via Appia

## Date: 19 March 2014 Location: NLeSC

## Chairman: Note taker: Milena

## Attendees: Rens de Hond , Maarten van Meersbergen, Stefan Verhoeven, Milena Ivanova, Romulo Goncalves

## Absent: Oscar Martinez Rubi, Maurice de Kleijn

# Agenda

1. Status on action list
2. PID version 2

# Minutes

Pass over the PID document version 2. Tasks and deadlines have been adjusted.

Task 3.4 “web-based solution” is not very clear in terms of what functionality should be offered by the web-client. It also depends on the results of the previous tasks. Add a separate task for the specification of the user requirements wrt the web-based access.

WP4: publications: agreement between partners about authorship and acknowledgements in the publications resulting from the project should be made (in written).

Time planning for eScience engineers, currently 69 days, should not be more than 75 days in total, since some hours have already been spent (30h till end February and appr. 40h in March).

# Actions

20140310.2 Maurice Organize board meeting, including set a doodle to pick a date

20140310.3 Maarten Check 3D visualization capabilities of QGIS

20140310.6 Rens Check opportunity for hosting of the server at Nijmegen(?)

20140319.1 Rens Check possibility for using a server at VU side, or for provisioning of payment for commercially hosted server

20140310.7 Maurice/ Rens Check again that Via Appia data sets can be used for demonstration purposes

20140319.2 Milena Define actions on the list as issues in the Github issue tracker